## Slide 1: Case Study of The Killer Robot
Presented By:
- Anil Acharya
- Roshan Jaiswal
- Sambhawi Paudel
- Shasank Shrestha

## Slide 2
Table of Contents
Case study of The Killer Robot
Outline
Summary
Cast of Characters
Causes of Incident
Culprits
Randy Samuels
Sam Reynolds
Ray Johnson
Cindy Yardley
Michael Waterson
GUI Designer
Main Culprit

## Slide 3
Table of Contents
Case study of The Killer Robot
Table of Contents
Outline
Cause of Incident
Summary
Cast of Characters
Main Culprit
Culprits

## Slide 4: Outline
Fictitious case written by Richard Epstein.
Presented as collection of news stories, reports, and interviews.
Case includes aspects of computer ethics and software engineering.
Talk about programmer psychology, teamwork, interfaces, software process models, and software testing.

## Slide 5: Cast of Characters
Cybernetics Inc.
Bart Matthews
(Robot Operator)
Silicon Techtronics
Michael Waterson
(President and CEO)
Ray Johnson
(Robotics Division Chief)
Max Worthington
(Chief Security Officer)
Sam Reynolds
(CX30 Project Manager)
Randy Samuels
(Programmer)
Cindy Yardley
(Software Tester)
Bill Park
(Physics Professor)
Horace Gritty
(Computer Science Professor)
Jane Anderson
(Former Programmer Analyst)
Jane Mc Murdock
(Prosecuting Attorney)
Sandra Henderson
(Assisted in Q.A)
Sharon Skinner
(Software Psychology Professor)
Ruth Witherspoon
(Programmer-Analyst)
Harry Yoder
(Computer Technology and Ethics Professor)
Interface designer

## Slide 6: Summary
Robbie CX30 malfunction and killed Bart Matthews.
Randy Samuels wrote the false code.
Team of project Robbie CX30 were in tremendous pressure.
Silicon Techtronics were in a tight financial position.
Lack of cooperation between the team members.

## Slide 7: Causes of Incident
Waterfall model was used in developing software.
Programmer misinterpreted the physics formula.
Part of the software that caused the malfunction was stolen.
Software test was faked.
GUI was poorly designed.

## Slide 8: Culprits
1) Michael Waterson
(President and CEO)
3) Sam Reynolds
(CX30 P.Manager)
5) Cindy Yardley
(Software Tester)
2) Ray Johnson
(Robotics Division Chief)
4) Randy Samuels
(Programmer)
6) Interface designer

## Slide 9: Randy Samuels
Randy programmed the Robbie CX30.
Misread a handwritten formula for a robot's dynamic behavior
Could not cooperate with teammates
Against ACM Code
1.5 Violated the right of others
2.4 Did not respond well to feedback
Against BCS Code
2.f Had carelessness in his code
2.e Did not respond well to feedback from peers

## Slide 10: Ray Johnson
Robotics Division chief at Silicon Techtronic
Bringing an emotional or personal conflict into a work setting (Sam Reynolds)
Placing a lot of pressure on the team
Against BCS Code
1.a failed to consider public safety
3.e He falsely claimed that his product was error-free
Against ACM Code
2.1 Encouraged his subordinates to take shortcuts
2.5 Used risky solutions

## Slide 11: Sam Reynolds
CX30 project manager (made by CEO Michael)
Forced the waterfall model to be used rather than the robot-friendly prototype model
Lack of communication with Ray
Against ACM Code
2.4 Did not respond well to feedback
2.6 accepted a work for which he was ineligible
Against BCS Code
2.e He rejected criticism and opposing views
3.a Unauthorized usage of power

## Slide 12: Main Culprit
For us the main culprit is,
Ray Johnson

## Slide 13
ACM Code of Conduct
BCS Code of Conduct
4. Duty to the Profession
d) Act with integrity and respect in your professional relationships with all members
3.6 Create opportunities for members of the organization and group to learn, respect, and be accountable.
Crime
Bringing emotional and personal feud into a professional environment.

## Slide 14
ACM Code of Conduct
1.1 Contribute to society and to human well-being, acknowledging that all people are stakeholders in computing.
BCS Code of Conduct
4. Duty to the Profession
f) Encourage and support fellow members in their professional development.
Crime
Placing a lot of pressure on team members.

## Slide 15
ACM Code of Conduct
2.2 Maintain high standards of professional competence, conduct, and ethical practice.
BCS Code of Conduct
Crime
Wanted his subordinates to cut corners.
.

## Slide 16
ACM Code of Conduct
2.4 Accept and provide appropriate professional review.
BCS Code of Conduct
2. Professional Competence and Integrity
g) Reject and will not make any offer of bribery or unethical inducement.
Crime
Manipulated Cindy to perform fake test on Samuel’s software.

## Slide 17
ACM Code of Conduct
2.1 Strive to achieve the highest quality in professional work.
BCS Code of Conduct
3. Duty to Relevant Authority
g) Carry out your professional responsibilities with due care and diligence.
Crime
Getting flawed software out the door to customers on time.